Week 1

Scrum meeting 3/3/26

Met in class from 2:00-2:15

Members attending: Jasmine Pierre, Kiera Schnell, Lauren Barkey

Members missing: Ruslan Shikhhamzayev

Kiera Schnell

Tasks completed: Added a student grade page and a page for admin to grade people

Tasks to do: Talk to OIT and figure out how to integrate with UA systems, write tests for APIs

Challenges: Continuing working when a lot of our work moving forward depends on OIT

Lauren Barkey

Tasks completed: Confirmed that webpages were WCAG color contrast compliant

Tasks to do: Review design elements for compliance

Challenges: OIT project management meeting was scheduled for the next class

Jasmine Pierre

Tasks completed: Worked on implementing database locally, established local db connection

Tasks to do: Integrate scenario model with database and update logic for displaying, meet with OIT

Challenges: Struggling to know whether certain components belong in the .Web project or the .Api project

Scrum meeting 3/4/26

Met via Discord from 1:15-1:30

Members attending: Jasmine Pierre, Ruslan Shikhhamzayev, Kiera Schnell, Lauren Barkey

Members missing: N/A

Kiera Schnell

Tasks completed: Added a student grade page and a page for admin to grade people

Tasks to do: Talk to OIT and figure out how to integrate with UA systems

Challenges: Continuing working when a lot of our work moving forward depends on OIT

Lauren Barkey

Tasks completed: Confirmed course-specific compliance requirements for future audio and visual media

Tasks to do: Review design elements for compliance, prepare for OIT meeting

Challenges: OIT project management meeting scheduled tomorrow

Ruslan Shikhhamzayev

Tasks completed: Added Swagger documentation, created initial EF Core mapping

Tasks to do: Meeting with OIT, new DB diagram

Challenges: Difficulty mapping out DB entities prior to meeting with OIT

Jasmine Pierre

Tasks completed: Got clarification from sponsor about DB schema

Tasks to do: Talk to OIT and figure out how to set up UA hosted DB

Challenges: Continuing working when a lot of our work moving forward depends on OIT

Scrum meeting 3/5/26

Met via Discord from 4:30-4:45

Members attending: Jasmine Pierre, Ruslan Shikhhamzayev, Kiera Schnell, Lauren Barkey

Members missing: N/A

Kiera Schnell

Tasks completed: Talked to OIT

Tasks to do: Make admin vs teacher vs student pages make more sense and match EF diagram

Challenges: Moving everything to be UA hosted

Lauren Barkey

Tasks completed: OIT resources confirmed, domain name selected, minor fixes made to mouse-over tags in scenario editor

Tasks to do: Check accessibility at high zoom, check tab order and keyboard-only accessibility, check contrast in dark mode

Challenges: Getting the database server and hosting up and running will not happen immediately, checking for some accessibility problems may require additional software or cooperation with OIT

Ruslan Shikhhamzayev

Tasks completed: Met with OIT

Tasks to do: Migration documentation for OIT, fix a bug with scenario editor

Challenges: Implementing the database schema

Jasmine Pierre

Tasks completed: Met with OIT to discuss hosting and SSO

Tasks to do: Implement scenario model based on ER diagram

Challenges: After the influx of information from the IT meeting, the amount of tasks felt a bit overwhelming

Week 2

Scrum meeting 3/10/26

Met in class from 2:00-2:30

Members attending: Jasmine Pierre, Kiera Schnell, Lauren Barkey, Ruslan Shikhhamzayev

Members missing: N/A

Kiera Schnell

Tasks completed: Familiarized myself with EF diagram so I can make frontend match

Tasks to do: Make admin vs teacher vs student pages make more sense and match EF diagram

Challenges: Moving everything to be UA hosted

Lauren Barkey

Tasks completed: Reviewed options for further accessibility testing

Tasks to do: Check accessibility at high zoom, check tab order and keyboard-only accessibility, check contrast in dark mode

Challenges: Getting the database server and hosting up and running will not happen immediately, no further info on servers from sponsor yet

Ruslan Shikhhamzayev

Tasks completed: Added DB tables using EF Core

Tasks to do: Work on matching frontend and backend data models

Challenges: No proper authentication for now

Jasmine Pierre

Tasks completed: Implemented remaining parts of scenario model and brainstormed connecting frontend and backend data schemas

Tasks to do: Ask sponsor about schema preference and alter frontend and backend to match

Challenges: We cannot test AI scenario generation within the app or add data to a persistent hosted database because of slow progress with OIT

Scrum meeting 3/11/26

Met in class from 1:10-1:20

Members attending: Jasmine Pierre, Kiera Schnell, Lauren Barkey, Ruslan Shikhhamzayev

Members missing: N/A

Kiera Schnell

Tasks completed: Made admin vs teacher vs student pages make more sense, made EF diagram of what frontend is doing

Tasks to do: Decide final EF diagram and match frontend to backend

Challenges: Moving everything to be UA hosted

Ruslan Shikhhamzayev

Tasks completed: Met with sponsor

Tasks to do: Look into deploying the app on cloud for Sprint 2, review updated DB diagram

Challenges: Deploying the app

Jasmine Pierre

Tasks completed: Discussed DB schema with sponsor

Tasks to do: Alter DB entities to reflect updated schema

Challenges: Getting a working cloud solution before the end of Sprint 2

Scrum meeting 3/12/26

Met in class from 2:00-2:15

Members attending: Jasmine Pierre, Lauren Barkey, Ruslan Shikhhamzayev

Members missing: Kiera Schnell

Lauren Barkey

Tasks completed: None

Tasks to do: Continue to test for accessibility and make the necessary UI corrections

Challenges: Servers still do not seem to be up yet, and UA is closed over spring break so it is unlikely anything will get done before the end of Sprint 2

Ruslan Shikhhamzayev

Tasks completed: Fixed some security issues with CodeQL, reviewed teammate's diagram

Tasks to do: Update DB schema, deploy on cloud

Challenges: Inconsistent models across backend and frontend

Jasmine Pierre

Tasks completed: None

Tasks to do: Change entities to match updated schema

Challenges: Still waiting for hosting, figuring out how to deploy Docker project to Google Cloud