Goals

- Deliver student and instructor grading functionality for Practice Before the Patient.

- Add database-backed persistence using Entity Framework Core and initial relational tables.

- Support multiple teachers per class and expand admin/class management workflows.

- Improve usability, accessibility, and developer support through WCAG 2.1 progress, Swagger documentation, and interface refinements.

Sprint Backlog

Backlog Implementation Time [ Total: ~29 hours ]

- Student grade page [ Done, ~4 hours ]

- Teacher grade page [ Done, ~6 hours ]

- Work with OIT to try to implement using UA resources [Done, ~3 hours]

- Create student-side class page [ In Progress, ~3 hours ]

- Make a class able to have multiple teachers [ Done, ~1 hour ]

- Add API documentation [ Done, ~2 hours ]

- Add ORM [ Done, ~10 hours ]

- WCAG 2.1 compliance [ In Progress, ~10 hours ]