Sprint Planning Document (Sprint 2)

Sprint Goal Backlog (Sprint 2)

February 23, 2026 – March 24, 2026

Lauren Barkey, Jasmine Pierre, Kiera Schnell, Ruslan Shikhhamzayev

High-level Project Overview

Project Mission:

- Practice Before the Patient is committed to giving athletic training students a realistic, low-risk way to practice patient communication and clinical decision-making before real patient interactions.

Problems We Are Solving:

- Students need structured, repeatable scenario practice before clinical encounters.

- Instructors need a consistent way to assign scenarios and review student decisions.

- Scenarios need a flexible platform that supports branching outcomes, class-level assignment, and eventual grading.

- The project must align with UA hosting, authentication, and database constraints.

Project Overview (High-Level Features):

- Web Application (Blazor):

  - Scenario simulation interface for students.

  - Scenario editor for building and updating branching scenarios.

  - Class management page for assigning students and controlling scenario access.

  - Student/instructor view separation.

  - Planned authentication with UA credentials (OAuth/Azure AD path through OIT).

  - Planned data persistence to approved UA-supported database.

- Backend Services (.NET API):

  - Scenario and class management APIs.

  - JSON-backed interim storage for classes and scenarios during early development.

  - Planned storage of student scenario responses for instructor review/grading.

- Infrastructure:

  - Docker containerization baseline for consistent deployment.

  - Accessibility improvements (WCAG 2.1) planned and in progress.

  - Planned AI-assisted scenario generation (subject to pricing/hosting constraints).

Sprint 2 Planning

Sprint 2 Goals:

- Create the student grade page.

- Create the teacher grade page.

- Create the student-side grade workflow.

- Support multiple teachers assigned to the same class.

- Create the instructor-side class grade page.

- Add ORM support and database migrations.

- Continue progress toward a student-side class experience.

Sprint 2 Deliverables:

- Student grade page:

  - Assigned: Kiera Schnell

  - Build the student-facing grades page.

  - Add navigation support so students can access their grades.

  - Connect the page to backend data needed for grade display.

- Teacher grade page:

  - Assigned: Kiera Schnell

  - Build the instructor-facing grading workflow.

  - Add assignment grading views tied to class management.

  - Support instructor review of student scenario work.

- Create student-side class page:

  - Assigned: Kiera Schnell

  - Continue student-side class and scenario-access work.

  - Improve class-based scenario handling and access logic.

  - This item was only partially completed during Sprint 2.

- Make a class able to have multiple teachers:

  - Assigned: Kiera Schnell

  - Update class management so more than one teacher can be associated with a class.

  - Reflect the change in both backend logic and frontend management views.

- Add API documentation:

  - Assigned: Ruslan Shikhhamzayev

  - Add Swagger documentation for the API.

  - Update project documentation so developers can understand and test endpoints more easily.

- Update scenario attributes:

  - Assigned: Jasmine Pierre

  - Allowed for storing additional metadata to scenarios in database

  - Configured scenario editor to support new attributes

- Add ORM:

  - Assigned: Ruslan Shikhhamzayev

  - Add Entity Framework Core support to the API project.

  - Create the initial database context and migrations.

  - Add relational tables for scenarios, users, courses, enrollments, submissions, and course instructors.

- WCAG 2.1 compliance:

  - Assigned: Lauren Barkey

  - Begin accessibility improvements to move the application toward WCAG 2.1 compliance.

  - Improve contrast, keyboard accessibility, and interface clarity.

  - This work was started during Sprint 2 but was not fully completed.