What went well

Finally got to talk to OIT

Better planning

Kept backlog up to date better

What didn’t go well

Disconnect between the data model on the frontend vs the EF diagram on the backend

Spring break making deliverables difficult

What could be improved

Using Trello to keep track of tasks and who is doing which item

Planning what to do before the sprint

Working on deliverables during sprint time instead of all at the end

OIT response time



Challenges

OIT moving slowly with resources we need to continue
Spring break right before sprint 2 due