Week 1

Scrum meeting 3/31/26

Met in class from 2:00-2:30

Members attending: Jasmine Pierre, Kiera Schnell, Lauren Barkey, Ruslan Shikhhamzayev

Members missing: N/A

Kiera Schnell

Tasks completed: Fixed the error that happened in the demo

Tasks to do: Make the same scenario able to be assigned to multiple assignments

Challenges: Moving everything to be UA hosted

Jasmine Pierre

Tasks completed: Presented Sprint 2

Tasks to do: Start maintenance documentation and build out the test suite

Challenges: Working with OIT on a short timescale

Ruslan Shikhhamzayev

Tasks completed: Submitted firewall rule changes for the VM

Tasks to do: Access the VM and set up SQL Server

Challenges: OIT does not communicate directly

Lauren Barkey

Tasks completed: Completed high zoom testing and some multi-platform testing

Tasks to do: Finish accessibility testing and work on image functionality for scenarios

Challenges: UA servers still do not work, OAuth cannot be implemented until servers are functional, and any UI changes will need to be re-reviewed

Scrum meeting 4/1/26

Met via Discord from 1:10-1:20

Members attending: Jasmine Pierre, Kiera Schnell, Lauren Barkey, Ruslan Shikhhamzayev

Members missing: N/A

Kiera Schnell

Tasks completed: Fixed the error that happened in the demo

Tasks to do: Make the same scenario able to be assigned to multiple assignments

Challenges: Moving everything to be UA hosted

Lauren Barkey

Tasks completed: Clarified preferred additional media type with sponsor

Tasks to do: Finish accessibility testing and work on image functionality for scenarios

Challenges: No progress on UA servers, OAuth cannot be implemented until servers are functional

Jasmine Pierre

Tasks completed: Generated a baseline for project documentation

Tasks to do: Build out robust unit testing

Challenges: Issues with connecting through the UA firewall

Ruslan Shikhhamzayev

Tasks completed: Met with the sponsor

Tasks to do: Look into other hosting options if OIT's VM remains inaccessible

Challenges: OIT has been uncooperative

Week 2

Scrum meeting 4/6/26

Met via Discord from 6:00-6:10

Members attending: Jasmine Pierre, Kiera Schnell, Lauren Barkey, Ruslan Shikhhamzayev

Members missing: N/A

Jasmine Pierre

Tasks completed: Built out unit testing

Tasks to do: Work on integrating AI scenario generation and keep documentation updated

Challenges: Slow progress with OIT while time is running out

Ruslan Shikhhamzayev

Tasks completed: None, waiting on OIT

Tasks to do: Write project documentation and explore potential migration to self-hosted services

Challenges: OIT being very uncooperative

Kiera Schnell

Tasks completed: Looked into what would change if we did not use OIT

Tasks to do: Edit things so they are not hosted locally

Challenges: Still no progress with OIT

Lauren Barkey

Tasks completed: Did background research on how to implement images

Tasks to do: Finish accessibility testing and work on image functionality for scenarios

Challenges: OAuth is unlikely to be implemented through UA, and an alternate login page will require accessibility testing

Scrum meeting 4/7/26

Met in person from 2:15-2:30

Members attending: Jasmine Pierre, Lauren Barkey, Ruslan Shikhhamzayev

Members missing: Kiera Schnell

Jasmine Pierre

Tasks completed: None

Tasks to do: Refine testing and add testing documentation to the project website

Challenges: OIT is moving too slowly for us to implement UA authentication, database setup, and server hosting

Lauren Barkey

Tasks completed: Did minor research into alternate authentication methods

Tasks to do: Finish accessibility testing, work on image functionality for scenarios, and write the user guide and FAQ

Challenges: OAuth is unlikely to be implemented through UA

Ruslan Shikhhamzayev

Tasks completed: None

Tasks to do: Write deployment documentation and transition to PostgreSQL

Challenges: Preparing the project for the next group

Week 3

Scrum meeting 4/13/26

Met in person from 5:15-5:30

Members attending: Jasmine Pierre, Ruslan Shikhhamzayev, Kiera Schnell

Members missing: Lauren Barkey

Kiera Schnell

Tasks completed: Looked into what would change if we did not use OIT

Tasks to do: Edit things so they are not hosted locally

Challenges: Still no progress with OIT

Ruslan Shikhhamzayev

Tasks completed: Implemented AI scenario generation using Gemini and wrote a deployment document

Tasks to do: Complete documentation and make the demo video

Challenges: Still no authentication

Jasmine Pierre

Tasks completed: Tested AI service

Tasks to do: Add new tests to the test suite for database and AI services

Challenges: Inability to get UA hosting

Scrum meeting 4/14/26

Met via Discord from 3:00-3:15

Members attending: Jasmine Pierre, Lauren Barkey, Ruslan Shikhhamzayev, Kiera Schnell

Members missing: N/A

Lauren Barkey

Tasks completed: Reassigned final deliverable responsibilities and reviewed current project progress against initial goals and requested features

Tasks to do: Write up how to extend and modify the software

Challenges: Image support has been shelved due to illness and the approaching project deadline

Jasmine Pierre

Tasks completed: Worked on Sprint 3 documentation

Tasks to do: Add new tests and reflect changes in documentation

Challenges: No UA hosting or authentication

Kiera Schnell

Tasks completed: Started working on documentation

Tasks to do: Edit things so they can be passed off

Challenges: Need to pass everything OIT-related to the next group while keeping the project usable without losing progress

Scrum meeting 4/15/26

Met via Discord from 1:10-1:15

Members attending: Ruslan Shikhhamzayev, Kiera Schnell

Members missing: Jasmine Pierre, Lauren Barkey

Ruslan Shikhhamzayev

Tasks completed: Refined the frontend of the scenario editor page and deployed on Google Cloud for the demo

Tasks to do: Finalize documentation

Challenges: None

Kiera Schnell

Tasks completed: Continued working on documentation and on making the app usable even without authentication

Tasks to do: Finish the tasks listed above

Challenges: Need to pass everything OIT-related to the next group while keeping the project usable without losing progress

Scrum meeting 4/16/26

Met in class from 2:10-2:20

Members attending: Kiera Schnell, Jasmine Pierre, Lauren Barkey

Members missing: Ruslan Shikhhamzayev

Kiera Schnell

Tasks completed: Finished the modified student view so it can be passed off

Tasks to do: Documentation and sprint documents

Challenges: Have to pass everything OIT-related to the next group

Lauren Barkey

Tasks completed: None

Tasks to do: Write up how to extend and modify the software, and implement basic OAuth if time allows

Challenges: Image support has been shelved due to illness and the approaching project deadline, and no proper user authentication method has been implemented due to OIT complications

Jasmine Pierre

Tasks completed: Troubleshot Docker Compose issues on my local machine

Tasks to do: Finish building the test suite and add new tests to documentation

Challenges: Difficult to resolve local issues preventing me from properly conducting testing