Goals

- Reduce dependency on OIT by making Practice Before the Patient deployable and demoable through Docker Compose, production deployment files, and Google Cloud deployment support.

- Add AI-assisted scenario generation using Gemini, including backend service support and frontend scenario editor integration.

- Improve long-term maintainability by creating documentation and expanding automated API and unit test coverage.

- Continue usability and accessibility improvements, including student-mode refinements and ongoing WCAG 2.1 compliance work, while documenting blocked items related to OAuth, UA hosting, and richer media support.

Sprint Backlog

Backlog Implementation Time [ Total: ~62 hours ]

- Setup database server and migrations [ Done, ~15 hours ]

- Support scenario generation with AI [ Done, ~5 hours ]

- Create documentation [ Done, ~10 hours ]

- Implement API testing [ Done, ~7 hours ]

- Add production Docker Compose configuration [ Done, ~3 hours ]

- Add deployment automation script/workflow [ Done, ~2 hours ]

- Add frontend for AI scenario generation [ Done, ~4 hours ]

- Refine scenario editor styling and usability [ Done, ~2 hours ]

- Improve student-mode usability without full auth [ Done, ~4 hours ]

- Add authentication using OAuth 2.0 [ Blocked by OIT, ~10 hours ]

- Move storage to UA database [ Blocked by OIT, ~4 hours ]

- WCAG 2.1 compliance [ In Progress, ~10 hours ]

- Implement non-text-based parts to scenarios (ex. audio/images) [ Not Done, ~5 hours ]

- Allow scenarios to be marked and graded as tests [ Not Done, ~7 hours ]