Sprint Planning Document (Sprint 3)

Sprint Goal Backlog (Sprint 3)

March 30, 2026 – April 20, 2026

Lauren Barkey, Jasmine Pierre, Kiera Schnell, Ruslan Shikhhamzayev

High-level Project Overview

Project Mission:

- Practice Before the Patient is committed to giving athletic training students a realistic, low-risk way to practice patient communication and clinical decision-making before real patient interactions.

Problems We Are Solving:

- Students need structured, repeatable scenario practice before clinical encounters.

- Instructors need a consistent way to assign scenarios, review student decisions, and evaluate student work.

- The platform needs maintainable deployment, documentation, and testing so it can be handed off to future developers.

- The project must remain usable despite continued blockers around UA hosting, authentication, and database support through OIT.

Project Overview (High-Level Features):

- Web Application (Blazor):

- Scenario simulation interface for students.

- Scenario editor for building and updating branching scenarios.

- Class and assignment management pages for instructors and admins.

- Student, instructor, and admin view separation, with temporary dev-mode access switching in place of full authentication.

- Updated student-mode usability and interface refinements for demo and handoff.

- Backend Services (.NET API):

- Scenario, assignment, access, and class management APIs.

- PostgreSQL-backed persistence through Entity Framework Core migrations.

- AI-assisted scenario generation through Gemini integration.

- Expanded automated API and unit testing support.

- Infrastructure:

- Docker Compose deployment for local and demo use.

- Production deployment configuration and deployment workflow support.

- Maintenance and deployment documentation for future teams.

- Accessibility improvements (WCAG 2.1) continued, but not fully completed.

Sprint 3 Planning

Sprint 3 Goals:

- Set up database server support and migrations for the hosted/demoable version of the project.

- Support AI-assisted scenario generation.

- Create maintenance and deployment documentation for handoff.

- Implement API and unit testing.

- Improve deployment readiness through Docker Compose and production configuration.

- Continue accessibility improvements and student-facing usability updates.

- Document or work around OIT blockers related to OAuth, hosting, and UA-managed resources.

Sprint 3 Deliverables:

- Setup database server and migrations:

  - Assigned: Ruslan Shikhhamzayev

  - Transition the project to a PostgreSQL-backed deployment path.

  - Create and apply migrations for the current relational schema.

  - Support a demoable hosted configuration outside the blocked UA path.

- Support scenario generation with AI:

  - Assigned: Ruslan Shikhhamzayev, Jasmine Pierre

  - Implement backend AI scenario generation using Gemini.

  - Add frontend support in the scenario editor for generating scenarios from prompts.

  - Test AI service behavior and integrate it into the project workflow.

- Create maintenance documentation:

  - Assigned: Jasmine Pierre, Kiera Schnell, Lauren Barkey, Ruslan Shikhhamzayev

  - Write handoff-focused documentation describing architecture, features, testing, and extension points.

  - Document how future developers can modify and maintain the software.

  - Capture known limitations and remaining work for the next team.

- Implement API testing:

  - Assigned: Jasmine Pierre

  - Build out automated API and unit test coverage for major project features.

  - Add testing information to project documentation.

  - Improve confidence in grading, class management, access, and scenario behavior.

- Add production deployment support:

  - Assigned: Ruslan Shikhhamzayev

  - Add production Docker Compose configuration and deployment workflow support.

  - Prepare the project for demo deployment on Google Cloud.

- Improve student-mode usability without full auth:

  - Assigned: Kiera Schnell

  - Refine the student-facing experience so the project remains usable without completed OAuth integration.

  - Make handoff-related interface adjustments so future teams can continue from a workable baseline.

  - This work was completed as a practical workaround for OIT blockers.

- WCAG 2.1 compliance:

  - Assigned: Lauren Barkey

  - Continue accessibility testing and improvements, including contrast, zoom behavior, and keyboard accessibility.

  - Review interface changes for ongoing compliance impact.

  - This work continued during Sprint 3 but was not fully completed.