What went well

AI scenario generation was implemented and integrated into the project.

Deployment, maintenance, and testing documentation were completed to support handoff.

The project was made more usable without full authentication, which helped preserve a workable demo and transition path.

The team adapted to OIT blockers by moving forward with self-hosted and Google Cloud deployment options.

What didn’t go well

OAuth, UA hosting, and UA database integration were still blocked by OIT and could not be completed.

Some planned features, especially image or other media support, had to be shelved before completion.

Authentication remained incomplete, which limited how fully some management workflows could function.

Several deliverables shifted toward documentation and handoff work because infrastructure blockers reduced what could be finished in the original scope.

What could be improved

Start contingency planning for blocked external dependencies earlier in the sprint.

Continue improving task tracking and ownership so documentation, testing, and feature work stay balanced throughout the sprint.

Finish more implementation work earlier in the sprint instead of compressing handoff and documentation near the end.

Challenges

OIT continued moving too slowly on hosting, authentication, and database support needed for the original plan.

The team had to balance finishing the project with preparing it for the next group to inherit.